Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-6606 |
| Project Name | AI FitTrack API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High |  |
| Sprint-1 |  | USN-3 | As a user, I can register for the application through Gmail. | 2 | Medium |  |
| Sprint-1 | Login | USN-4 | As a user, I can log into the application by entering email and password. | 1 | High |  |
| Sprint-1 |  | USN-5 | As a user, I can reset my password through an emailed link or OTP. | 2 | Medium |  |
| Sprint-1 | Profile | USN-6 | As a user, I can create my profile with age, height, weight and fitness goal. | 3 | High |  |
| Sprint-1 | Workout Logging | USN-7 | As a user, I can log a workout (type, duration, sets, reps) through the API. | 3 | High |  |
| Sprint-1 |  | USN-8 | As a user, I can view, edit and delete my workout history. | 2 | High |  |
| Sprint-1 | Dashboard | USN-9 | As a user, I can view a daily summary of my workouts, calories and steps on my dashboard. | 4 | High |  |
| Sprint-2 | Nutrition Tracking | USN-10 | As a user, I can log my meals and see the calories and macros consumed. | 3 | High |  |
| Sprint-2 |  | USN-11 | As a user, I can search a food database to add items quickly. | 3 | Medium |  |
| Sprint-2 | Wearable Integration | USN-12 | As a user, I can connect my wearable / Google Fit account so that steps and heart rate sync automatically. | 5 | Medium |  |
| Sprint-2 | AI Recommendations | USN-13 | As a user, I receive a personalised weekly workout plan based on my profile and history. | 5 | High |  |
| Sprint-2 |  | USN-14 | As a user, I receive daily calorie and macro targets based on my goal. | 4 | High |  |
| Sprint-3 | AI Recommendations | USN-15 | As a user, my activities (walking, running, cycling) are recognised automatically from sensor data. | 5 | Medium |  |
| Sprint-3 | Progress Analytics | USN-16 | As a user, I can view weekly and monthly progress charts. | 4 | High |  |
| Sprint-3 |  | USN-17 | As a user, I can set goals and track how close I am to achieving them. | 3 | Medium |  |
| Sprint-3 | Notifications | USN-18 | As a user, I receive reminders and achievement notifications. | 3 | Low |  |
| Sprint-3 | Customer Support | USN-19 | As a user, I can raise a support ticket when I face a problem. | 2 | Medium |  |
| Sprint-3 |  | USN-20 | As a customer care executive, I can view and respond to support tickets. | 3 | Medium |  |
| Sprint-4 | User Management | USN-21 | As an administrator, I can view, block or delete user accounts. | 3 | High |  |
| Sprint-4 | Monitoring | USN-22 | As an administrator, I can monitor API usage and AI model performance. | 4 | Medium |  |
| Sprint-4 | Web Dashboard | USN-23 | As a user, I can use all main features from a web dashboard in my browser. | 5 | High |  |
| Sprint-4 | API Access | USN-24 | As a developer, I can get an API key and I am protected by rate limiting. | 4 | Medium |  |
| Sprint-4 | Deployment | USN-25 | As a team, we deploy the API to the cloud with Swagger documentation. | 4 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 05 Oct 2026 | 10 Oct 2026 |  |  |
| Sprint-2 | 20 | 6 Days | 12 Oct 2026 | 17 Oct 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 26 Oct 2026 | 31 Oct 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

For AI FitTrack API: the sprint duration is 6 days and the team's planned velocity is 20 story points per sprint. Average velocity (AV) = 20 / 6 = 3.33 story points per day. Four sprints (80 story points) are planned from 05 Oct 2026 to 31 Oct 2026.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Planned burndown for AI FitTrack API (actual progress is added at the end of each sprint):

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts